COMPREHENSIVE PRD: GIS MICROPLANNING APPLICATION FOR PNG HEALTH SYSTEM

EXECUTIVE SUMMARY

This document specifies requirements for a Spatially-Intelligent Health Microplanning Platform for Papua New Guinea that transforms the existing Excel-based workflow into an advanced, offline-capable web application. The platform integrates remote sensing, multi-source population modeling, hierarchical approval workflows, and spatial analytics to enable data-driven health service planning across PNG's challenging terrain.

1. PROBLEM STATEMENT & CONTEXT

1.1 Current Challenges in PNG Health Microplanning

| Challenge | Impact |
| --- | --- |
| Excel/Paper Dependency | Complex templates prone to errors, difficult to maintain/update |
| Data Silos | Information trapped at facility level, no cross-level visibility |
| Limited Internet Connectivity | Rural facilities lack consistent internet for digital tools |
| Missing Spatial Context | Critical geography (terrain, distances) not integrated into planning |
| Manual Calculations | Population estimates, budgets require manual Excel management |
| Unvalidated Population Data | Reliance on outdated census or inaccurate estimates |
| No Governance Workflow | Changes made without validation or approval chains |
| Resource Inefficiency | Poor optimization of teams, transport, supplies due to limited data |

1.2 PNG-Specific Considerations

- Geography: 600+ islands, mountainous terrain, dense forests

- Infrastructure: Limited road network, seasonal accessibility changes

- Technology: Android smartphones common, intermittent power/internet

- Data Landscape: 2011 census outdated, 2024 census upcoming, multiple parallel data sources

- Health System: Four-tier structure (Facility → District → Province → National)

2. SOLUTION OVERVIEW

A Progressive Web Application (PWA) with advanced GIS capabilities that:

- Digitizes the 12-sheet Excel workflow into intuitive modules

- Operates fully offline with smart sync when connectivity available

- Integrates remote sensing for automated feature detection

- Fuses multiple population sources for accurate estimates

- Enforces hierarchical approval workflows for data governance

- Provides spatial analytics for evidence-based decision making

3. USER PERSONAS & PERMISSIONS

3.1 Primary Users

| Role | Device | Tech Level | Key Responsibilities | Typical Location |
| --- | --- | --- | --- | --- |
| Facility Data Clerk | Android phone | Basic | Data entry, initial validation | Rural health facility |
| Facility In-Charge (HFIC) | Android phone + Laptop | Intermediate | Local approval, planning oversight | Health facility |
| District Health Manager | Laptop + Phone | Intermediate | District review, resource allocation | District office |
| Provincial Coordinator | Laptop | Advanced | Quality control, regional oversight | Provincial capital |
| National Administrator | Laptop/Desktop | Advanced | System management, standardization | Port Moresby |
| GIS Specialist | Desktop/Laptop | Expert | Remote sensing validation, analytics | NGO/Provincial office |

3.2 Permission Matrix

| Permission Level | Population Data | Session Plans | Budget | GIS Layers | User Mgmt | System Config |
| --- | --- | --- | --- | --- | --- | --- |
| Facility Clerk | Edit (with approval) | Create drafts | View only | Suggest edits | None | None |
| Facility In-Charge | Approve (local) | Approve (local) | Create | Edit (local) | None | Facility settings |
| District Manager | Approve (district) | Review/Adjust | Approve | Edit (district) | Manage facility users | District settings |
| Provincial Coordinator | Final approval | Final approval | Final approval | Edit (province) | Manage district users | Provincial settings |
| National Admin | Lock/Unlock | Lock/Unlock | Lock/Unlock | Edit (national) | All users | All settings |
| GIS Specialist | Edit (technical) | View | View | Direct edit | None | GIS settings |

4. CORE FUNCTIONAL REQUIREMENTS

4.1 User & System Management (FR1)

- Multi-tier authentication with facility HMIS codes

- Offline login capability using cached credentials

- Role-based access control with granular permissions

- Audit logging of all user actions

- Facility registry sync with national HMIS database

4.2 Multi-Source Population Data Hub (FR2)

text

Supported Sources (5 concurrent):

1. National Statistics Office (Census - Official)

2. Health Facility Registry (Service data)

3. WorldPop API (Modeled grids)

4. Remote Sensing Model (Building-based)

5. Local Surveys (Community data)

- Data fusion dashboard showing source agreement

- Confidence scoring per source (0-100%)

- Weighted consensus calculation with uncertainty visualization

- Temporal tracking of population changes

- Source metadata (year, methodology, resolution)

4.3 Remote Sensing Integration Module (FR3)

- Automated building detection using CNN models (Sentinel-2/Landsat)

- Settlement clustering from building footprints

- Road network extraction for accessibility modeling

- Health facility verification via imagery cross-reference

- Change detection alerts for new settlements

- Terrain analysis (slope, elevation, water bodies)

4.4 Target Population Calculator (FR4)

- Auto-calculation using PNG-specific defaults:

  - Births: 3.2% of total population

  - Under 1 year (surviving infants): 3.0%

  - Pregnant women: 3.2%

  - School entry (age 7): 2.7%

  - School exit (age 13): 2.2%

- Configurable percentages per province/district

- Village-level and facility-level aggregation

- Historical comparison with previous estimates

4.5 Interactive Mapping Module (FR5)

- Dual basemap support: OSM + Google Satellite (offline cached)

- Layer management:

  - Health facilities (with resource info)

  - Villages/settlements (with population bubbles)

  - Catchment boundaries

  - Roads/rivers/terrain

  - Hard-to-reach areas

- Measurement tools: Distance, area, travel time estimation

- Printable maps for field teams (A4, optimized for low ink)

4.6 Session Planning Module (FR6)

- Vaccination site types: Static, Mobile, Outreach

- Village assignment to sites based on:

  - Distance/travel time

  - Population size

  - Terrain difficulty

  - Seasonal accessibility

- Frequency planning: Weekly, Monthly, Quarterly schedules

- Team workload balancing algorithm

4.7 Quarterly Work Planning (FR7)

- Calendar-based scheduling with drag-drop interface

- Transport mode planning: Walking, Road, Boat, Air

- Resource assignment:

  - Personnel (health workers, drivers)

  - Equipment (vaccine carriers, cold boxes)

  - Community contacts

- Status tracking: Planned → Scheduled → Conducted → Reported

- Monitoring dashboard: Planned vs. Actual sessions

4.8 Hard-to-Reach Planning Module (FR8)

- HTR identification using composite scoring:

  - Distance to facility (>2 hours travel)

  - Terrain difficulty (mountainous, swamp)

  - Seasonal inaccessibility

  - Historical low coverage

- Special intervention planning:

  - Increased frequency

  - Additional resources

  - Community engagement strategies

- Support requirement tracking (fuel, incentives, equipment)

4.9 Budget Planning Module (FR9)

- Auto-generation from session plans

- Configurable unit costs (Kina-based):

  - Transport: Fuel, rentals, air fares

  - Allowances: Health workers, volunteers

  - Accommodation: Night allowances

  - Supplies: Vaccine, syringes, IEC materials

- Quarterly/Annual budget projections

- Budget vs. Actual tracking (when implemented)

- Export to Excel for submission to finance departments

4.10 Vaccine & Supplies Calculator (FR10)

- Auto-calculation based on target population × schedule

- PNG-specific wastage rates:

  - BCG: 40%

  - MR: 25%

  - Penta/PCV: 11%

  - OPV: 25%

  - TT: 25%

- Vial/dose conversions with rounding up

- Supply chain planning:

  - Syringes (0.5ml AD, 0.05ml, mixing)

  - Safety boxes

  - Cold chain requirements

- Reorder alerts based on consumption rates

4.11 Social Mobilization Planning (FR11)

- Community engagement activities:

  - Village health volunteer meetings

  - Women's/youth group meetings

  - Church/school engagements

  - Local leader consultations

- IEC material planning:

  - Posters, flyers in local languages

  - Loudhailers for announcements

  - Radio spots planning

- Budget allocation for community activities

4.12 Hierarchical Approval Workflow System (FR12)

text

Workflow Chain:

Facility Entry → District Review → Provincial QC → National Lock

- Change request system with comments/justifications

- Version history with diff visualization

- Escalation paths for disputes

- Emergency override for outbreak response

- Approval deadlines with reminder notifications

- Audit trail of all approvals/rejections

4.13 Data Sync & Management (FR13)

- Offline-first architecture using IndexedDB

- Smart sync engine with conflict resolution

- Priority-based sync: Critical data first

- Compression for low-bandwidth environments

- Backup/restore functionality

- Excel import/export for backward compatibility

4.14 Reporting & Analytics Dashboard (FR14)

- Coverage analytics:

  - Dropout rates between doses

  - Zero-dose identification

  - Coverage by age group

- Performance metrics:

  - Session completion rates

  - Travel efficiency (people reached per km)

  - Resource utilization

- Equity analysis:

  - Geographic coverage gaps

  - Population subgroup disparities

- Exportable reports for M&E, donors, government

5. NON-FUNCTIONAL REQUIREMENTS

5.1 Performance

- Load time: < 5 seconds on 3G, < 10 seconds on 2G

- Offline operation: Full functionality without internet

- Device support: Android 8+ (2GB RAM minimum)

- Map rendering: Smooth at 10,000+ features

- Sync efficiency: < 1MB per facility per day

5.2 Usability

- PNG-localized UI: High contrast, large touch targets

- Bilingual support: English + Tok Pisin (expandable)

- Training mode: Guided tutorials with sample data

- Error prevention: Validation at entry, confirmation dialogs

- Accessibility: Screen reader support, keyboard navigation

5.3 Reliability

- Uptime: 99.5% for sync services

- Data integrity: Automatic validation and repair

- Recovery: Automatic from app crashes, sync failures

- Backup: Daily automatic backups to cloud when online

5.4 Security

- Local encryption: AES-256 for stored data

- Secure communication: TLS 1.3 for all sync

- Authentication: JWT tokens with offline validation

- Authorization: Role-based with permission inheritance

- Audit: Comprehensive logging of all data modifications

5.5 Scalability

- Users: Support 5,000+ concurrent users

- Data volume: 1,000+ facilities with 5 years history

- Geographic scale: Entire PNG (22 provinces, 89 districts)

- Integration: APIs for DHIS2, HMIS, Financial systems

6. TECHNICAL ARCHITECTURE

6.1 Technology Stack

Frontend (PWA)

text

Framework: React 18 with TypeScript

UI Library: Chakra UI + React Leaflet

State Management: Zustand

Offline Storage: Dexie.js (IndexedDB)

Maps: Leaflet + OpenLayers

AI Inference: TensorFlow.js (client-side)

PWA: Workbox for service workers

Backend Services

text

Runtime: Node.js 18+ with Express

Database: PostgreSQL + PostGIS (Supabase)

Spatial Processing: GDAL, Turf.js

AI Services: Python FastAPI (separate microservice)

File Storage: CloudFlare R2 (for satellite tiles)

Caching: Redis (for tile caching)

Message Queue: Bull (for async processing)

Remote Sensing Pipeline

text

1. Satellite Imagery: Sentinel-2/Landsat (Google Earth Engine API)

2. Pre-processing: Cloud masking, atmospheric correction

3. Inference: PyTorch CNN model (building detection)

4. Post-processing: Clustering, filtering, validation

5. Storage: Vector tiles + database

6. Update: Weekly automated processing

6.2 Data Model (Simplified)

sql

-- Core Entities

CREATE TABLE facilities (

id UUID PRIMARY KEY,

hmis_code VARCHAR(20) UNIQUE,

name VARCHAR(200),

type VARCHAR(50),

geometry GEOMETRY(Point, 4326),

province_id UUID,

district_id UUID,

resources JSONB

);

CREATE TABLE settlements (

id UUID PRIMARY KEY,

name VARCHAR(200),

geometry GEOMETRY(Point, 4326),

facility_id UUID REFERENCES facilities,

population_sources JSONB, -- Array of source estimates

population_consensus INTEGER,

confidence_score DECIMAL(3,2),

hard_to_reach BOOLEAN DEFAULT FALSE

);

CREATE TABLE population_estimates (

settlement_id UUID REFERENCES settlements,

source_type VARCHAR(50), -- 'CENSUS', 'WORLDPOP', 'REMOTE_SENSING', etc.

year INTEGER,

population INTEGER,

metadata JSONB,

confidence DECIMAL(3,2)

);

CREATE TABLE session_plans (

id UUID PRIMARY KEY,

facility_id UUID REFERENCES facilities,

quarter VARCHAR(10), -- 'Q1-2024'

status VARCHAR(20), -- 'DRAFT', 'SUBMITTED', 'APPROVED', 'LOCKED'

approval_chain JSONB, -- Tracking approval progress

sessions JSONB -- Array of planned sessions

);

CREATE TABLE approval_workflows (

id UUID PRIMARY KEY,

entity_type VARCHAR(50), -- 'SETTLEMENT', 'SESSION_PLAN', 'BUDGET'

entity_id UUID,

current_level INTEGER, -- 1=Facility, 2=District, 3=Province, 4=National

requested_changes JSONB,

status VARCHAR(20),

comments TEXT[],

created_at TIMESTAMP,

updated_at TIMESTAMP

);

6.3 Deployment Architecture on Replit

Development Environment

text

Frontend: Replit (React template)

Backend API: Replit (Node.js + Express)

Database: Supabase (PostgreSQL + PostGIS) - Free tier

File Storage: Replit file system for dev, CloudFlare R2 for prod

Production Deployment

text

Option A (Replit-centric):

- Frontend: Replit static hosting

- Backend: Replit with Node.js

- Database: Supabase Pro ($25/month)

- AI Processing: Separate Replit (Python microservice)

- CDN: CloudFlare (free tier)

Option B (Hybrid):

- Frontend: Vercel/Netlify (free for static)

- Backend: Replit or Railway

- Database: Aiven PostgreSQL + PostGIS

- Storage: CloudFlare R2

- AI: Hugging Face Spaces (free inference)

6.4 Sync Architecture

text

Local Device (Offline):

└── IndexedDB

├── Local changes queue

├── Cached data

└── Sync metadata

When Online:

1. Check connectivity

2. Send changes batch (compressed)

3. Receive updates from server

4. Conflict resolution (last-write-wins with override)

5. Update local database

6. Cache satellite tiles (if needed)

7. IMPLEMENTATION ROADMAP

Phase 1: Foundation (Weeks 1-8) - MVP

text

Week 1-2: Project setup, authentication, basic UI

Week 3-4: Facility/village data entry, offline storage

Week 5-6: Basic mapping (OSM), population calculations

Week 7-8: Excel import/export, testing/deployment

Deliverables: Working PWA with basic data entry and mapping

Phase 2: Core Planning (Weeks 9-16)

text

Week 9-10: Session planning module

Week 11-12: Budget calculator

Week 13-14: Vaccine supplies calculator

Week 15-16: Approval workflow (2-level), sync engine

Deliverables: Complete microplanning workflow with sync

Phase 3: Advanced Features (Weeks 17-24)

text

Week 17-18: Remote sensing integration (pre-processed data)

Week 19-20: Multi-source population fusion

Week 21-22: Advanced analytics dashboard

Week 23-24: Tok Pisin translation, training materials

Deliverables: Advanced analytics with multi-source data

Phase 4: Optimization & Scale (Weeks 25-32)

text

Week 25-26: Performance optimization for low-end devices

Week 27-28: DHIS2 integration

Week 29-30: Pilot deployment (2 districts)

Week 31-32: Feedback iteration, documentation

Deliverables: Production-ready system with pilot feedback

8. SUCCESS METRICS & KPI

Technical Metrics

- Adoption Rate: >80% of target facilities in pilot districts

- Data Accuracy: >95% automated calculations correct

- Sync Success: >90% successful sync attempts

- Performance: <3s page loads on 3G for 90% of users

- Uptime: 99.5% for critical services

Operational Metrics

- Planning Time: Reduce from 5 days to 1 day per quarter

- Data Quality: >90% of facilities with complete, approved plans

- Approval Cycle: <72 hours for 80% of submissions

- Coverage Improvement: 15% increase in hard-to-reach areas

- Resource Efficiency: 20% reduction in wasted transport/resources

Health Impact Metrics

- Zero-Dose Reduction: 25% decrease in unreached children

- Dropout Rate: 30% reduction in immunization series incompletion

- Equity Improvement: Reduce coverage gap between accessible/remote areas by 40%

- Timeliness: 50% improvement in vaccine availability at sessions

9. RISK MANAGEMENT

Technical Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Poor internet connectivity | High | High | Offline-first design, smart sync |
| Low-end device limitations | High | Medium | Progressive enhancement, performance monitoring |
| Data corruption during sync | Medium | High | Validation, checksums, automatic recovery |
| Satellite data unavailability | Medium | Medium | Multiple sources, cached data, manual override |
| AI model inaccuracy | Medium | Medium | Human validation, confidence scoring, fallback |

Institutional Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Resistance to change | High | High | Champions, training, gradual rollout |
| Data sharing reluctance | Medium | High | Clear MoUs, data governance framework |
| Approval bottlenecks | Medium | Medium | Escalation triggers, time limits, notifications |
| Staff turnover | High | Medium | Comprehensive documentation, role redundancy |
| Funding sustainability | Medium | High | Open source, low operational costs, government ownership |

Operational Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Power outages | High | Medium | Low-power design, battery optimization |
| Device theft/damage | Medium | Medium | Cloud backup, device management |
| User errors in data entry | High | Medium | Validation, confirmation, audit trails |
| Seasonal inaccessibility | High | High | Offline capability, advance planning |
| Cultural/language barriers | Medium | Medium | Localization, community engagement |

10. DEPLOYMENT & SCALING STRATEGY

10.1 Pilot Phase (Months 1-6)

- Target: 2 districts (1 coastal, 1 highlands)

- Users: 20-30 health facilities

- Support: Local champions, weekly check-ins

- Evaluation: Monthly feedback sessions, KPI tracking

10.2 Provincial Scale (Months 7-12)

- Target: 2 provinces (4-6 districts)

- Users: 100-150 facilities

- Support: Provincial coordinators, help desk

- Integration: DHIS2, provincial health databases

10.3 National Scale (Year 2+)

- Target: All 22 provinces

- Users: 600+ health facilities

- Governance: National steering committee

- Sustainability: Government budget allocation

11. MONITORING & MAINTENANCE

11.1 Technical Monitoring

- Application Performance: Response times, error rates

- Sync Health: Success/failure rates, data volume

- User Activity: Active users, feature usage, session duration

- System Resources: Database size, API usage, storage

11.2 Operational Monitoring

- Data Quality: Completeness, timeliness, accuracy

- Workflow Efficiency: Approval times, revision rates

- User Support: Help requests, resolution time, satisfaction

- Training Effectiveness: Completion rates, competency assessment

11.3 Maintenance Plan

- Weekly: Data backups, log rotation, performance review

- Monthly: Software updates, security patches, user feedback review

- Quarterly: Feature updates, training refreshers, KPI reporting

- Annual: System audit, roadmap planning, stakeholder review

12. BUDGET & RESOURCES

12.1 Development Phase (6 months)

text

Personnel:

- Lead Developer (Full-time): $30,000

- Frontend Developer (Full-time): $25,000

- GIS/Data Specialist (Part-time): $15,000

- Project Manager (Part-time): $12,000

Infrastructure (Annual):

- Database (Supabase Pro): $300

- Storage (CloudFlare R2): $100

- Domain/SSL: $50

- Backup services: $200

Total Development Phase: ~$83,000

12.2 Operational Phase (Per Year)

text

Maintenance:

- Technical support: $20,000

- Server costs: $1,000

- Updates/upgrades: $10,000

Training & Support:

- Training materials: $5,000

- User support: $15,000

- Community engagement: $10,000

Total Annual Operational: ~$61,000

13. NEXT STEPS

Immediate (Week 1-2)

- Finalize PRD with PNG NDoH stakeholders

- Set up development environment on Replit

- Create detailed UX wireframes

- Establish GitHub repository with project structure

Short-term (Month 1)

- Develop authentication and user management

- Create basic data entry interface

- Implement offline storage with Dexie.js

- Set up CI/CD pipeline on Replit

Medium-term (Month 2-3)

- Complete core planning modules

- Implement mapping interface

- Develop sync engine

- Begin pilot district engagement

Long-term (Month 4-6)

- Integrate remote sensing data

- Implement advanced analytics

- Conduct pilot testing

- Prepare scaling plan

APPENDIX A: PNG-SPECIFIC CONFIGURATION

Default Values

yaml

population_percentages:

births: 3.2%

under_one: 3.0%

pregnant_women: 3.2%

school_entry: 2.7%

school_exit: 2.2%

vaccine_wastage:

bcg: 40%

mr: 25%

penta: 11%

pcv: 11%

opv: 25%

ipv: 11%

hepb: 25%

tt: 25%

transport_costs:

fuel_per_km: 3.50 PGK

daily_allowance: 50.00 PGK

driver_allowance: 40.00 PGK

accommodation: 100.00 PGK

Province-Specific Adjustments

- Highlands: Increase travel time estimates by 40%

- Islands: Add boat transport as primary mode

- Remote: Increase HTR threshold to 4+ hours travel

APPENDIX B: INTEGRATION POINTS

National Systems

- DHIS2: Facility list, immunization data, reporting

- HMIS: Health facility registry, resource tracking

- NSO: Census data, population projections

- Logistics System: Vaccine supply chain, cold chain

International Data Sources

- WorldPop: Population density grids

- Google Earth Engine: Satellite imagery processing

- OpenStreetMap: Road networks, points of interest

- Humanitarian Data Exchange: PNG-specific datasets

APPENDIX C: TRAINING PLAN

Training Modules

- Basic Navigation (1 hour): App overview, login, basic features

- Data Entry (2 hours): Adding villages, population data

- Planning (3 hours): Session planning, budget creation

- Mapping (2 hours): Using maps, measuring distances

- Approval Workflow (1 hour): Submitting, reviewing, approving

- Troubleshooting (1 hour): Offline use, sync issues, errors

Training Materials

- Video tutorials (Tok Pisin + English)

- Quick reference guides (PDF + printed)

- Sample datasets for practice

- Frequently Asked Questions document

- Help desk contact information

END OF DOCUMENT

This PRD serves as the comprehensive reference for developing the GIS Microplanning Application for PNG's Health System. All development decisions should align with the requirements, architecture, and implementation strategy outlined herein.